Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | SWTID-2026-7950 |
| Project Name | Online Complaint Registration |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Epic | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | User Registration | 2 | High | Team |
| Sprint-1 | Authentication | USN-2 | User Login | 2 | High | Team |
| Sprint-1 | Complaint | USN-3 | Submit Complaint | 3 | High | Team |
| Sprint-2 | Complaint | USN-4 | Track Complaint | 3 | High | Team |
| Sprint-2 | Admin | USN-5 | Admin Dashboard | 5 | High | Team |
| Sprint-3 | Admin | USN-6 | Assign Complaint | 3 | High | Team |
| Sprint-3 | Admin | USN-7 | Update Status | 3 | High | Team |
| Sprint-4 | Reports | USN-8 | Reports & Analytics | 4 | Medium | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Story Points | Duration | Start Date | End Date | Completed | Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 01-Jul-2026 | 06-Jul-2026 | 10 | 06-Jul-2026 |
| Sprint-2 | 10 | 6 Days | 07-Jul-2026 | 12-Jul-2026 | 10 | 12-Jul-2026 |
| Sprint-3 | 8 | 6 Days | 13-Jul-2026 | 18-Jul-2026 | 8 | 18-Jul-2026 |
| Sprint-4 | 7 | 6 Days | 19-Jul-2026 | 24-Jul-2026 | 7 | 24-Jul-2026 |